# GeoTech Operations Platform

## Complete Project Guide

End-to-end operations manual for management, administrators, supervisors and auditors. No technical knowledge required.

## At a glance

| One system | Projects, site reports, purchasing, expenses, people, vendors and machines in a single audited place |
| --- | --- |
| Five roles | Superadmin, Admin, Supervisor, Vendor, Monitor, each with a tailored view |
| Full traceability | Every action is recorded with who did it and when |
| Built for field work | Soil and rock investigations for metro lines, dams, towers, roads and industrial plots |

Contents: 1. Product overview · 2. Roles and access · 3. Accounts · 4. The master workflow · 5. Purchasing · 6. Work orders · 7. Daily reports · 8. Expenditures · 9. Vendors, machines and company setup · 10. Oversight · 11. Status reference · 12. Checklists · 13. Troubleshooting and FAQ · 14. Glossary

## 1. Product overview

GeoTech is the company's single system for running geotechnical investigation work. Before it, this work lived in phone calls, registers and spreadsheets. Now everything lives in one audited place.

| What the app holds | Example |
| --- | --- |
| Projects: each job with client, site, budget, team and progress | GEO-2026-009 — Dam Foundation Rock Investigation |
| Daily Execution Reports (DER): the site diary of boreholes, rigs, depths, hours and manpower | BH-12 · 24.5 m · 8 hrs |
| Purchasing: RFQ (asking prices), quotations, awarding one winner, then a formal work order | RFQ-9-001 → WO GEOTECH/WO/… |
| Expenditures: site spending (fuel, labour, material) with approvals | ₹12,400 fuel · APPROVED |
| People, vendors, machines: staff accounts, vendor companies, rigs and equipment | Vertex Survey Solutions (VND-006) |
| Activity log: a tamper-evident diary of who did what, and when | WORK_ORDER_SENT by Admin, 10:24 |

Everyone opens the same login page. After login, each person sees a different view, decided by their role.

## 2. Roles and access

There are exactly five roles. A role is fixed at invitation and can only be changed by an administrator. Nobody can raise their own role.

### 2.1 Superadmin: the owner account

- Full access to everything, including the two destructive actions nobody else has: deleting users and deleting projects.

- Manages admins, roles, and account activation or suspension.

- Typically one or two people.

### 2.2 Admin: runs the business day to day

- People: create, invite and edit users; suspend or reactivate accounts; change roles. Cannot delete users.

- Projects: create, edit, assign teams and move statuses. Cannot delete projects.

- Purchasing: the entire RFQ, award and work-order chain, including signatures and stamps.

- Reports and money: edit any daily report, approve or reject supervisor edit requests, approve or reject expenditures.

- Masters: vendors, machines, and the company letterhead used on official PDFs.

### 2.3 Supervisor: field staff

- Sees only the projects assigned to them.

- Files Daily Execution Reports, edits drafts and submits.

- Records expenses (several at once), edits drafts and submits for approval.

- Edits their own profile (name, phone, address, skills, experience, documents), but not their role, login email or anyone else's data.

- Views work orders of assigned projects. No purchasing, approvals or admin pages.

### 2.4 Vendor: vendor companies

- A vendor portal exists for RFQs, work orders and projects of the vendor's organisation.

- Current working method: vendors do not log in. The admin sends requests, records replies (viewed, accepted, declined with reason) and enters prices quoted by phone or email. Every entry is audit-logged under the admin's name.

### 2.5 Monitor: read-only oversight

- Sees every admin view, the dashboard and the activity log.

- Cannot click any action button. A missing button is the role working as designed, not a fault.

### 2.6 Access matrix

| Area | Superadmin | Admin | Supervisor | Vendor | Monitor |
| --- | --- | --- | --- | --- | --- |
| Users: create, invite, edit | ✔ | ✔ | Own profile only | — | View |
| Users: delete | ✔ | — | — | — | — |
| Projects: create, edit, assign | ✔ | ✔ | View assigned | View assigned | View |
| Projects: delete | ✔ | — | — | — | — |
| Daily reports: file, edit own drafts | ✔ | ✔ | ✔ (assigned) | — | View |
| Daily reports: edit any, approve fixes | ✔ | ✔ | — | — | — |
| Expenses: record, submit | ✔ | ✔ | ✔ (assigned) | — | View |
| Expenses: approve, reject | ✔ | ✔ | — | — | — |
| RFQ, award, work order | ✔ | ✔ | View WO only | Portal | View |
| Sign, stamp, finalize WO | ✔ | ✔ | — | — | — |
| Vendors, machines, company | ✔ | ✔ | Names in context | Own org | View |
| Activity log | ✔ | ✔ | — | — | ✔ |
| Dashboard | ✔ | ✔ | — | — | ✔ |

## 3. Accounts: creation, invite, activation, daily use

Every person, including the first admin, enters through this flow.

### Step 1: Admin creates the user (about 2 minutes)

Admin opens Users → Create User and enters full name, email (the login identity, which can never be changed later), role, and basic details (phone, designation, department, employee ID). The account starts as INVITED and cannot log in yet.

Collect before you start: correct email spelling, correct role, phone number. An email mistake means re-creating the account.

### Step 2: The system sends the invitation (automatic)

- Creates a single-use, secret sign-in link valid for 24 hours.

- Emails it with the person's name, role and organisation.

- Cancels any older unused links, so only the newest link works.

If the link expires, the admin resends the invite. An admin can also revoke an invite (for example, a wrong email), which kills the link instantly.

### Step 3: The person accepts

- Opens the email link and lands on the Accept Invite page, which checks the link and shows their name and role.

- Sets a password: minimum 8 characters with at least one lowercase letter, one UPPERCASE letter and one digit (for example Sitework@2026).

- The account becomes ACTIVE immediately and they can log in right away.

### Step 4: Daily login and account states

- Login is email plus password, and every login time is recorded.

- ACTIVE: normal use. INVITED: not yet accepted. SUSPENDED / DEACTIVATED: blocked by admin (for exits or discipline), with history preserved and nothing deleted.

- Nobody can suspend their own account or change their own role.

### Step 5: Becoming field-ready (supervisors)

A new supervisor sees an empty system until an admin assigns projects.

- Eligibility is automatic: ACTIVE account plus SUPERVISOR role means assignable.

- Assignment: the admin assigns them to each project (primary or supporting). Only then do the project, its vendors and machines, and report and expense filing appear.

- The supervisor completes their profile (photo, experience, skills, documents). The admin sees a completeness score.

## 4. The master workflow: one job, start to finish

- Admin creates the project: code, name, client, site, dates, budget. Status: Draft.

- Admin assigns the team: supervisors, vendors, machines. Status moves Draft → Planned → Active.

- Admin runs purchasing (Chapter 5): RFQ, collect prices, award one vendor, generate the work order.

- Admin issues the work order (Chapter 6): send, record vendor reply, Issue (value frozen), Sign, Stamp, Finalize and lock.

- Supervisor executes daily (Chapter 7): files a Daily Execution Report every working day and submits (locks) it.

- Supervisor records spending (Chapter 8): fuel, labour and material entries are submitted and the admin approves or rejects with a reason.

- Vendor does the job; the supervisor tracks boreholes and depths against targets.

- Corrections: for a wrong submitted report the supervisor requests a fix with a reason; the admin approves (reopens as draft) or rejects (with note); the supervisor fixes and resubmits.

- Admin closes out: work order Start Progress → Complete → Close; project Active → Completed → Closed.

- Oversight throughout (Chapter 10): dashboard totals, per-project spend ledger and the activity log record every step with actor and time.

At a glance: Invite → Activate → Assign → Plan → RFQ → Award → Work Order → Issue / Sign / Stamp → Daily Reports and Expenses → Complete → Close → Audit

## 5. Purchasing in detail (RFQ, quotation, award)

Rule #1: one award per RFQ, and it is final. Changing the winner later is not possible. A new purchase needs a new RFQ.

- Create RFQ (Procurement → Create): project, title, scope. Status Draft.

- Add line items: what exactly is priced (for example, "Rotary drilling, 5 nos").

- Invite vendors: search by name, code, email or phone, tick several and Send. Each invite is tracked: Sent → Viewed → Quoted / Declined. Already-invited vendors are hidden from the picker.

- Record replies: as vendors respond offline, mark Viewed / Declined per row.

- Enter vendor price: pick the vendor, type the rate per line item as quoted, add lead time and valid-until date, then Save. Numbering, subtotal and total compute automatically. A re-quote keeps the old quote as history (Superseded), never overwritten.

- Score each submitted quote: Technical 0–100 plus Commercial 0–100. Draft quotes cannot be scored or awarded.

- Pick winner and confirm award with a written reason (for example, "Lowest compliant and fastest mobilisation"). All losing quotes are marked not accepted automatically.

- Generate Work Order for the winner. The RFQ page then lists it permanently with the full vendor-response history.

## 6. Work orders in detail

A work order is the formal, signable job instruction. Its value and document are frozen at Issue. Later edits require a new version, and old versions are kept forever.

| Step | What it means | Who |
| --- | --- | --- |
| Draft | Being prepared, fully editable | Admin |
| Send to vendors | Invite one or more vendors; replies recorded with dates and reasons | Admin |
| Issue | Freezes the contract value | Admin |
| Sign → Stamp → Finalize | Named signature, seal, then lock | Admin |
| Accept / Decline | Vendor's reply, recorded by admin with reason if declined; first acceptance pins the vendor and activates the project assignment | Admin records |
| Start Progress → Complete → Close | Execution tracking to closure (or Cancel) | Admin |
| PDF / Verify | Official PDF; any signed file can be SHA-256 verified | Admin (Monitor can open PDFs) |

Supervisors see work orders of their projects read-only. Every action, signature and document version is audit-logged.

## 7. Daily Execution Reports in detail

- Who files: supervisors, for assigned projects only. Unassigned projects are refused with "Not assigned to this project".

- The form: pick project (searchable, assigned only); the project snapshot auto-loads (client, site, budget, progress, team); vendor auto-filters; enter borehole and rig details; depths (total auto-adds); day summary; then Create or save as Draft.

- Draft vs Submitted: drafts are editable. Submit locks the report.

- The correction loop: Request edit with reason → Awaiting admin → Approved (reopens as Draft, fix, resubmit, locked again) or Declined (reason shown, may ask again).

- Admin side: an Edit requests panel with pending counter, status tabs (Pending, Approved, Declined, All), approve-with-note or reject-with-required-reason, and a decided history.

## 8. Expenditures in detail

- Who records: supervisors, per assigned project. The screen starts with a project picker that shows that project's history (record count, draft, submitted and approved totals, last 5 records) to avoid duplicates.

- Multi-row entry: add as many rows as needed (date, category, description, amount) with a live total, per-row validation and per-row save status.

- Categories: Material, Labour, Equipment, Fuel, Transport, Vendor, Subcontract, Site expense, Miscellaneous.

- Flow: Draft → Submitted → Approved / Rejected. Rejections carry the admin's reason. Only drafts are editable.

- Totals feed each project's auto-computed spend ledger.

## 9. Vendors, machines and company setup (admin)

- Vendors: full profile (business details, contacts, capabilities, experience, equipment, certifications, documents, linked portal users, RFQ, work-order and project history, audit). Status ladder: Prospect → Active (can receive work) → Suspended / Blacklisted (blocked). Only Active vendors can be invited or awarded.

- Machines: rigs and equipment with rates, assigned to projects, feeding cost-ledger calculations automatically.

- Company settings: name, logo, letterhead, tax details and work-order numbering format. This is what prints on every official PDF.

## 10. Oversight: dashboard, logs, audit

- Dashboard (Superadmin, Admin, Monitor): project, people, vendor, machine and report totals at a glance.

- Activity Log (oversight account and admins): every create, update, approval, assignment and decision, filterable by user, action, area and date.

- Audit trails also live inside each record (project timeline, work-order versions, RFQ history, user audit). Nothing important happens without an actor and a timestamp.

## 11. Status reference

| Area | Lifecycle |
| --- | --- |
| Account | Invited → Active → Suspended / Deactivated |
| Invitation link | Sent → Accepted / Expired (24 h) / Revoked |
| Project | Draft → Planned → Active → Completed → Closed (branches: On Hold, Cancelled) |
| Assignment | Active → Completed / Removed |
| RFQ | Draft → Sent → Awarded → Closed / Cancelled |
| RFQ invite | Sent → Viewed → Quoted / Declined / Expired |
| Quotation | Submitted → Evaluated → Awarded / Rejected (Superseded = replaced) |
| Work order | Draft → Review → PDF → Signed → Stamped → Finalized → Issued → Viewed → Accepted / Rejected → In Progress → Completed → Closed (Cancelled anytime before close) |
| DER | Draft (editable) → Submitted (locked; fix via approved request) |
| Edit request | Pending → Approved (unlocks) / Rejected (stays locked) |
| Expense | Draft → Submitted → Approved / Rejected |
| Vendor | Prospect → Active → Suspended / Blacklisted |

## 12. Requirements checklists

To onboard a person: ☐ correct email ☐ role decided ☐ phone and designation ☐ invitation sent ☐ accepted within 24 h (password: 8+ characters, upper, lower, digit) ☐ (supervisor) assigned to projects ☐ profile completed

To start a project: ☐ code and name ☐ client and site ☐ dates and budget ☐ supervisors, vendors, machines assigned ☐ status moved to Active

To buy through RFQ: ☐ line items ☐ at least 2 vendors invited ☐ prices entered ☐ quotes scored ☐ winner and written reason ☐ work order generated

To run a site day: ☐ DER filed before day-end ☐ expenses recorded ☐ drafts submitted ☐ corrections requested where needed

## 13. Troubleshooting and FAQ

- Empty lists after login: no assignment (supervisor) or nothing created yet. Contact your admin.

- "Project/report not found": it was deleted or is outside your role or assignments. This is normal protection, not a fault.

- Missing buttons: your role does not include that action.

- Invite link fails: used, revoked or older than 24 h. The admin resends.

- Password rejected: needs 8+ characters with upper, lower and digit.

- Submitted report won't edit: use Request edit and await approval.

- Can't award: only submitted quotes qualify. Enter or record the price first.

- "RFQ already awarded": final by design. Start a new RFQ.

- Login fails suddenly: the account may be Suspended or Deactivated. Contact admin.

- Who fixes what: access, assignments and approvals go to the Admin; deletions, roles and oversight data go to the Superadmin.

## 14. Glossary

| Word | Plain meaning |
| --- | --- |
| RFQ | "How much for this work?" The priced request sent to vendors |
| Quotation | A vendor's priced reply, per line item |
| Award | The recorded decision: this vendor wins, for this reason |
| Work order | The formal signed job instruction to the winner |
| DER | Daily Execution Report, the site's daily diary |
| Ledger | Auto-computed money trail per project |
| Assignment | The link between a person and a project; visibility follows it |
| Eligibility | ACTIVE account plus SUPERVISOR role means assignable |
| Audit / Logs | Who did what, when, kept for everything important |
| Draft vs Submitted | Draft is editable; Submitted is locked and needs an approval path |

If any screen behaves differently from this guide, the screen's own messages govern. Please report it to your administrator.